## Slide 1: Choosing the right approach
By: Elizabeth Hodgman

## Slide 2: SCRUM TEAM MEMBERS
Project Owner
  Develops the framework of the product
  Provided transparency to the client, stakeholders, and the team
  Represents the client’s wants and needs
  Provides product information to the developers
Scrum Master
  Responsible for couching the development team
  Provides project guidance for the developers
  A voice for the developers
Developer
  Organizes a development plan
  Responsible for developing the product
Tester
  Responsible for proving product quality assurance
  Informs team of any product issues
Scrum.org(n.d.)
Notes: When using an agile approach, the scrum team consists of a project owner, scrum master, the developers, and the testers. The project owner is responsible for developing the framework, or user stories, for the product. They also aid in keeping the process transparent to everyone involved in the project, including the client and stakeholders. They that voice the client’s wants and needs to the developers. The scrum master is responsible for guiding the developers through the project. They promote teamwork and team-building by mediating the sprint meetings, daily standups, and the retrospective. If the developers have any issues or concerns through out the project, they will tell the scrum master. The developers are a self-organizing team that creates the product. They are responsible for developing a plan of attack to finish the product. Lastly, the testers are responsible for testing the product to make sure that everything runs as it should.

## Slide 3: Agile
#1) Requirement Gathering and Analysis
  Product information is collected from client at the beginning and before every sprint
#2) Design
  Before starting sprint, team figures out what is needed to develop the product based off phase #1
#3) Development or Coding
  Developer starts the coding process by looking at the design from phase #2
#4) Testing
  The code in phase #3 is tested for defects and quality assurance
  If coding needs editing, goes back to phase #3
#5) Deployment
  Once sprint is completed and accepted, goes to next sprint (phase #1)
  If product development is done and the product gets the “good to go,” it goes live
#6) Maintenance
  Once the product is live, fixing issues that come up will be needed
  Can also include any upgrades to the product
SOFTWARE DEVELOPMENT LIFE CYCLE PHASES
Devcom (2020)
Notes: The main SDLC phases are requirement analysis, design, development, testing, deployment, and maintenance (Software Testing Help, 2021). When using an agile approach, these phases will be looped though every sprint until the product is deployed. At the beginning of the project, the project owner will talk to the client about their requirements. Then, in the design phase, the project owner will create a backlog of user stories and the developers will create a project schedule. The developers split the backlog into sprints. Once the design is complete, the development team gets started on coding the product for that sprint. After that sprint’s code is done, the testers will test the user stories to make sure they work properly. If the testers pass the development, then those user stories get shown to the product owner. If the product owner wants to change or add something, then the developers and project owner will refine the backlog. The backlog refinement allows the developers to work on the change in a future sprint. Then the process gets repeated until the product is fully finished. After the product is done, the final deployment is made. Once the product is live, the team can perform any maintenance to patch bugs or update it.

## Slide 4: Waterfall
#1) Requirement Gathering and Analysis
  Product information is collected from client
  Only happens once at the conception of product
#2) Design
  Team figures out what is needed to design the product based off phase #1
#3) Development or Coding
  Developer starts the coding process by looking at the design from phase #2
  Once coding process is done, can not go back to change
#4) Testing
  The code in phase #3 is tested for defects and quality assurance
  Once testing is done, goes straight to phase #5
#5) Deployment
  Product goes live
#6) Maintenance
  Once the product is live, fixing issues that come up will be needed
  Can also include any upgrades to the product
SOFTWARE DEVELOPMENT LIFE CYCLE PHASES
Visual Paradigm(n.d.)
Notes: If the team used a waterfall method, the production would run very different. While using the waterfall method, according to Echoua, all the SDLC phases are done once and only once (2019). The project owner would talk to the client about what they want for their product. Once the client’s needs and wants are established, the project owner would create a backlog. The team would design how they would create the product. After the project design, the development process is started. The coding for the whole product would be done in one phase, start to finish. During this process, the client can not change their mind about the product or add any ideas. For example, we would not have been able to change the destination list for SNHU Travel. Once the coding is done, the testers work on testing the final product. Once the product passes, then it gets deployed. Once the product is live, the team can fix any bugs or update it.

## Slide 5: METHOD CHOICE FACTORS
How big the project is
  If the project is bigger, it would be best to use an agile method to break it down
If there is a clear-cut outcome that is wanted by the client
  If the outcome will not change in the process, a waterfall method would work better
Deadline and budget
  If the budget or deadline is tight, an agile method might work better than the waterfall method
How much transparency is wanted
  If the client wants to be involved in the production more, then an agile method would be needed
SPF(2018)
Notes: According to Dharmalingam from Whizlabs, there are certain factors to consider when thinking about what method to use for a project. One consideration is how big the project is going to be. If it is a bigger project, and the final product is uncertain, then an agile approach would be best. On the other hand, if the project is small and the client knows exact what they want in the final product, then a waterfall approach would work. Another factor to consider is time and budget. If the client’s budget or deadline is tight, using an agile method might be the best choice for faster product delivery. Then, he also stated that another consideration is if the client wants to be involved in the production. With agile, the client is allowed and encouraged to be involved in the development. In comparison, the waterfall method does not allow the client to be involved at all (2018). These would be the main factors that I would consider when deciding what method to use for a project.

## Slide 6: REFRENCES
What is Scrum? (n.d.). Scrum Alliance. Retrieved from Learn About the Scrum Framework and Agile | Scrum Alliance
SDLC (Software Development Life Cycle) Phases, Methodologies, Process, And Models. (2021). Software Testing Help. Retrieved from What Is SDLC (Software Development Life Cycle) Phases Methodologies (softwaretestinghelp.com)
What is Software Development Lifecycle? (n.d.). Visual Paradigm. Retrieved from What is Software Development Lifecycle? (visual-paradigm.com)
SDLC Models (Full Guide). (2019). Echoua. Retrieved from 👨‍💻 Software Development Life Cycle (SDLC) Models [Full Guide] (echoua.com)
Dharmalingam, N. (2018). Factors to Choose the Right Agile Development Method. Whizlabs. Retrieved from Factors to Choose the Right Agile Development Method - Whizlabs Blog